## Slide 1
Tuesday Meeting
KPI API Integration
Discussion & Outcomes
SOM-BI — School of Management Business Intelligence
Mae Fah Luang University
Meeting Date: Tuesday, March 18, 2026
Attendees:
Dev Team • University Advisor • Assist. Phi Chai (Uni Tech Team)

## Slide 2
Meeting Purpose & Agenda
Purpose
Discuss integration between SOM-BI and the university's E-port KPI API, and request modifications to the API response to support program-level performance filtering.
1
Review current E-port KPI API structure & available endpoints
10 min
2
Request: Include program_id in KPI API response
15 min
3
Clarify data ownership & mapping responsibilities
10 min
4
Agree on KPI data flow for program-level reporting
15 min
5
Define action items and next steps
10 min

## Slide 3
E-port KPI API — Current Structure
45 Endpoints | Base URL: eport.mfu.ac.th/api/master | Auth: Bearer Token
Domain 1
Teaching
9 endpoints
UG/Grad courses
Raw scores
Quality of Work
Domain 2
Research
9 endpoints
Studies & Pubs
Textbooks
Patents
Domain 3
Academic Svc
7 endpoints
Activities
Invited Speaker
Committees
Domain 4
Administration
10 endpoints
Committees
Coordination
Admin duties
Domain 5
Self Development
7 endpoints
Self-dev
MFU Activities
Arts & Culture
API Response Fields (per staff_code):
staffcode, staffname, domainscorename
domain1-5: weight, score, threshold
Academic Performance (60%), Behavior (40%), Total Score (100%)
⚠️ NO program_id, program_code, or faculty identifier included

## Slide 4
The Key Discussion
What We Asked
Can the E-port KPI API response include program_id or related program identifiers?
This would allow us to:
Filter lecturers by program from API
Calculate program-level KPI averages
Reduce local database dependency
Response from Assist. Phi Chai
Cannot modify the original E-port API response structure
E-port is a centralized university-wide system
API schemas governed by original KPI docs
Tech team doesn't have access to modify
Changes require IT governance process
Our team is responsible for managing KPI ↔ Program mapping locally
Agreed Solution
1. Fetch KPI data via staff_code from E-port API
2. Match staff_code with our local lecturer_profiles table
3. Use program_id foreign key to identify program
4. Aggregate KPI scores per program at application layer

## Slide 5
Agreed Data Flow Architecture
MFU E-port API
eport.mfu.ac.th
45 endpoints
staff_code
+ token
SOM-BI Backend
Express.js Proxy
Port 8080
KPI % +
Raw Data
lecturer_profiles
59 lecturers
staff_code (PK)
program_id
(FK)
programs
8 programs
ACC, BA, ECO...
Individual Lecturer
KPI Dashboard
Program-Level
KPI Aggregation
Dean Overview
Dashboard
External API
Our Database (Local)
Output Dashboards
Key: staff_code is the ONLY link between E-port API data and our local program mapping

## Slide 6
Local Database: Staff → Program Mapping
lecturer_profiles (59 records)
Column | Type | Key
staff_code | VARCHAR(20) | PK
staff_name | VARCHAR(100) | 
program_id | INT | FK → programs
program | VARCHAR(100) | 
email | VARCHAR(255) | UNIQUE
position | VARCHAR(50) | 
programs (8 records)
ID | Code | Program Name
1 | ACC | Accounting
2 | BA | Business Administration
3 | ECO | Economics
4 | TRM | Tourism Management
5 | AVI | Aviation Management
6 | HRM | Hospitality Management
7 | LOG | Logistics Management
8 | DEAN | Dean Office
lecturer_profiles.program_id → programs.program_id | All 59 lecturers correctly mapped ✅
Lecturers per Program:
ACC
BA
ECO
TRM
AVI
HRM
LOG
DEAN

## Slide 7
Action Items & Status
# | Action Item | Owner | Status
1 | Maintain local lecturer → program mapping | Dev Team | Done
2 | Build backend proxy for E-port API | Dev Team | Done
3 | Implement per-lecturer KPI fetching | Dev Team | Done
4 | Build program-level KPI aggregation | Dev Team | In Progress
5 | Ensure all 59 lecturers have program_id | Dev Team | Done
6 | Implement server-side KPI caching | Dev Team | Not Started
7 | Build Dean dashboard with program KPI | Dev Team | In Progress
8 | Keep lecturer database updated | Admin | Ongoing
9 | Request data dictionary from Tech team | → Phi Chai | Pending

## Slide 8
Challenges & Mitigations
No Bulk API Endpoint
Risk: Each lecturer requires individual API call (59 calls total)
Mitigation: Batch 10 concurrent calls; client-side caching; plan for server-side cache
No Program ID in API
Risk: Extra local DB dependency; stale mapping if staff transfers
Mitigation: Admin CRUD interface for lecturer profiles; regular verification
API Availability Unknown
Risk: No formal SLA or maintenance notifications from E-port
Mitigation: Fallback data strategy; error state UI; server-side cache planned
Identity Mapping Manual
Risk: New lecturers won't have KPI until added to local DB
Mitigation: Lookup endpoint + admin user management interface

## Slide 9
Next Steps
Immediate (This Week)
Build program-level KPI aggregation endpoint
Implement server-side KPI data caching
Update Dean dashboard with live program KPI data
Short-term (Next 2 Weeks)
Evaluation period comparison feature
KPI data export (PDF / Excel)
Security hardening (bind ports, UFW, swap space)
Before Go-Live
Automated KPI refresh scheduling (cron)
Monitoring and alerting setup
Comprehensive testing and QA
Data dictionary documentation from E-port team

## Slide 10
Meeting Summary
❌
E-port KPI API cannot be modified to include program identifiers
✅
Our team manages staff_code ↔ program_id mapping locally
✅
59 lecturers correctly mapped to 8 programs in our database
✅
KPI data flow: Fetch by staff_code → Match → Aggregate by program
🔄
Next priority: Program-level aggregation + server-side caching
Thank You
SOM-BI — Mae Fah Luang University
som.mlbbshop.app | March 18, 2026